## Slide 1: MyEscape a travel blogging website
Ash, Dhanu, Faith, Jomana

## Slide 2: The vision
Why we chose a travel blogging website
What our MVP was
What our broader vision was

## Slide 3: How we organised ourselves
Daily standups
Scrum master with estimation
Weekly(ish) sprints
Forward sprints
Reviews and retrospectives
Almost daily hangouts (not prescriptive, based on need) – used for brainstorming, planning and prioritising, allocating tasks, going through code and initial tasks together, problem solving

## Slide 4: Project flow
Initial Planning
Database creation
Understanding and mapping our MVC model
Get code working
Wireframes
Adding functionality to match high priority user stories
Testing, error handling, coding defensively
Styling
Responsiveness
Making the product more useful
Presentation
Sprint 1
Sprint 2
Sprint 3
Notes: Diagram shows the priorities in each sprint
Revolving arrow indicates that it was an Agile process, all elements continuously reviewed and tweaked as necessary for the product – e.g. making database refinements in week 3

## Slide 5: What went well
Functional product
Underestimated ourselves, put together something more substantial than our MVP
Team worked well together – workload evenly distributed, everybody flexible and helpful, stress managed, pragmatic approach

## Slide 6: Challenges
Dhanu working from India – heat and different time differences
Ash corrupting her database :P
Team getting the hang of GitHub – using branches, managing conflicts, terminal vs Desktop
Different bootstrap versions

## Slide 7: Even better if…
Could we have done anything better? Perhaps could have mapped out styling a bit more beforehand so that we had consistency from the start rather than trying to make it all fit at the end?
Notes: This is with regards to us working up to this point – the next slide covers how we would take the product further

## Slide 8: Future of our product
Introducing more security – hashing passwords (we tried), using cookie session IDs to track user, restricting login attempts, password verification via email links
Refactoring code – for efficiency and to reduce redundancy
Functionality – Incorporating our more complex user stories
  Capacity to incorporate twitter and Instagram feeds
  Ability to bookmark/save blog posts of interest
  An extra layer between posting a blog and it being published whereby an administrator could review the content to make sure that it’s appropriate and legible
  Considering accessibility for differently-abled people